# ZING CONNECT — MASTER PROJECT FILE

Version: 2.0 (Auth & Society Library Integration)
Last Updated: 2026-05-22 20:02
Status: In Development — Resident Profile & Dynamic Society Library Phase
Project Lead: Shailansh | Location: Lotus Zing, Sector 168, Noida

# 1. EXECUTIVE SUMMARY

Zing Connect is a hyperlocal vendor/domestic services directory for Lotus Zing housing society, designed to solve the recurring "does anyone know a good cook?" problem. The system is being architected for free (zero paid services), with a focus on simplicity, trust, and scalability to neighboring societies.

Key differentiator: Smart behavioral detection + learning library instead of manual verification.

# 2. CORE ARCHITECTURAL DECISIONS

## 2.1 Tech Stack (Free-Only)

Backend: Google Sheets (vendor data) + Google Forms (submission entry)

Real-time: Firebase free tier (counters, live updates)

Automation: Google Apps Script (nightly jobs, validation)

Frontend: React (dark/warm theme variants)

Hosting: GitHub Pages (static React build)

Auth: Google Sign-In (identity verification)

Verification: Behavioral detection + phone uniqueness check

## 2.2 Two-Tier Vendor System

RESIDENTIAL (Cook, Maid, Housekeeping, Nanny):

Score = Active Households (50%) + Household Longevity (30%) + Rating Quality (20%). Never auto-dims. Society-specific, ongoing relationships.

ON-CALL (Plumber, Electrician, Painter, AC Tech, Carpenter, Driver):

Score = Rating Quality (40%) + Hire Credibility (35%) + Longevity (25%). Auto-dims after 60 days no activity. Open directory.

## 2.3 Anti-Manipulation & Trust System

7-Rule Anti-Fraud Framework:

Flat uniqueness: one signal per flat per vendor

Velocity check: 3+ signals in 24hrs → admin review

Rater credibility score: starts 0.7x, grows to 1.5x max

Relationship coherence: nightly script checks incoherent signals

Network pattern detection: same cluster rating same vendors → flag

Score stability window: 0.3 points max per 7-day window

Admin override: freeze any vendor score

# 3. RESIDENT PROFILE & AUTHENTICATION SYSTEM (NEW)

## 3.1 Auth Flow

Step 1: Google Sign-In

Step 2: Onboarding Form (must fill before accessing directory)

Step 3: Profile Created with Four Levels

Step 4: Access Unlocked

## 3.2 Onboarding Form Fields

Required Fields (must fill):

Society (dynamic dropdown): Lotus Zing, Sector 137 societies, etc.

Tower/Block (depends on society): T1-T15 for Lotus Zing, A-O for others

Flat Number (smart validator): auto-corrects format

Phone Number (pre-filled from Google, editable): phone uniqueness check

How long living here? (dropdown): <3 mo, 3-12 mo, 1-2 yr, 2+ yr

## 3.3 Resident Level System

🌱 New Resident (0-2 points)

Browse + Call only. All contributions weighted at 0.2x.

⭐ Active Member (3-9 points)

Add vendors, leave reviews, 1.0x weight

🏆 Community Champion (10-24 points)

1.2x weight, Top Contributor badge

👑 Society Guardian (25+ points)

1.5x weight, backup admin access

## 3.4 Gatekeeping Strategy (NO MANUAL VERIFICATION)

Problem: Vendors could pretend to be residents and game the system.

Solution: Multi-layer behavioral detection, not hard gates.

Unique link shared only in WhatsApp group (soft barrier)

Google Sign-In required (proves real person, not bot)

New accounts start at 0.2x credibility (can't damage system for 7 days)

Self-reference detection: system flags if resident adds vendor with own phone

Phone uniqueness: one phone number = one account (resident OR vendor, not both)

Manual spot-check optional: you glance at first 10 signups (5 min total)

# 4. DYNAMIC SOCIETY LIBRARY SYSTEM

## 4.1 Architecture

Three-layer learning system:

Layer 1: Master Library

Google Sheet with all known societies (tower conventions, floor counts, flat formats)

Layer 2: Validator Engine

JavaScript parser that recognizes formats, auto-corrects, suggests corrections

Layer 3: Learning Log

Sheet that tracks every successful signup, builds confidence scores

## 4.2 Known Societies & Conventions

### Lotus Zing (Sector 168)

Tower Format: Numbered (Tower 1, Tower 2... Tower 15)

Floors: 28

Total Units: 2454

Flat Format: XYZZ (Floor + Unit) — Examples: 2405 (Floor 24, Unit 05), 1101 (Floor 11, Unit 01)

Entry Method: [Tower selector: 1-15] + [Flat number: validation]

### Sector 137 Societies (To be mapped)

Supertech Ecociti: 22 towers (A-V?), 20 floors, tower+flat format

Logix Blossom County: Multi-tower, format TBD

Paramount Floraville: Tower-based, format TBD

Paras Tierea: Block/tower-based, format TBD

Purvanchal Royal Park: Tower-based, format TBD

Gulshan Vivante: Tower-based, format TBD

## 4.3 Learning Mechanism

As residents sign up:

Each entry logged: Society, Tower, Flat, Format, Confidence, Status

Frequency detection: "Tower 1 residents: 47 entries, all XYZZ format"

Pattern recognition: Typos learned and auto-corrected

Outlier flagging: "Tower 25 claimed in Lotus Zing (only has 15) → RED FLAG"

Confidence scoring: "A1-1205 format is 95% confident (seen 100+ times)"

## 4.4 Library Evolution Timeline

Phase 1 (Now): Lotus Zing hardcoded + Sector 137 societies from research

Phase 2 (Week 2): First 50 signups logged, patterns detected, confidence scores built

Phase 3 (Month 1): Auto-correction live, typo detection working

Phase 4 (Month 2-3): Cross-society intelligence (what works in Lotus Zing → Sector 137)

# 5. VENDOR IMPERSONATION PREVENTION

## 5.1 How It Works

Phone number as unique identifier: one phone = one account (resident OR vendor)

New account penalty: first week at 0.2x credibility (can't move needle)

Self-reference auto-flag: system alerts if resident adds vendor with own phone

Pattern analysis: vendor tries to add themselves 5 times from different towers → flagged

Manual review triggers: only when confidence is low or pattern is suspicious

## 5.2 Workflow

Vendor attempts to sign up as resident:

Uses Google Sign-In → system gets their name + email

Claims flat in Tower 1

Later tries to add vendor with their own phone

✓ System detects: "Resident Tower 1, Flat 2405 adding vendor with phone +91-98765-43210 (same as resident)"

✓ Auto-flags in admin queue: "⚠️ Possible self-review: Vendor XYZ"

✓ You get 1 alert, glance for 10 seconds, approve/reject

# 6. USER INTERFACE DECISIONS

## 6.1 Directory View (Unauthenticated)

Unauthenticated users see:

Vendor name

Category + emoji

Rating (⭐ 4.9)

"Sign in to call" button (instead of phone number)

"Sign in to see reviews" message (instead of review text)

Goal: Prevent directory scraping while keeping vendors callable.

## 6.2 Directory View (Authenticated)

Authenticated residents see everything:

Full vendor name + phone number

All reviews + ratings

Vendor profile (employed count, longevity, badges)

"Call" and "WhatsApp" buttons (direct contact)

Employment history

# 7. AUTOMATION (Google Apps Script - Nightly at 2 AM)

Score Recomputation:

Recalculate vendor scores based on new signals

Anomaly Detection:

Flag unusual patterns (sudden rating spike, duplicate entries)

Staleness Check:

Mark vendors as inactive if no activity for 60 days

Reconfirmation Triggers:

Notify residents to confirm vendors still employed

Engagement Signals:

Track usage, prepare for dashboard metrics

# 8. LAUNCH STRATEGY

Phase 1: Seed (Week 1):

Admin adds 8-10 vendors with photos before sharing link

Phase 2: WhatsApp (Week 1-2):

Reply to "need a cook?" requests with: "Check Zing Connect" + link

Phase 3: Personal Ask (Week 2):

Message 10 engaged WhatsApp members: "Add just one vendor you trust"

Phase 4: Monitor (Week 3+):

Track adoption, iterate based on feedback

# 9. RECOMMENDED BUILD ORDER

1. Google Sheets setup (7 sheets: Vendors, Signals, Residents, Scores, Flags, Anomalies, Notifications Queue)

2. Google Forms (vendor submission + resident feedback forms)

3. Society Library (SocietyLibrary.json + FlatValidator.js + LearningLog.js)

4. Google Auth (Google Sign-In + resident profile creation)

5. Onboarding Form (dynamic fields based on society selection)

6. Directory UI (React, auth gates on phone/reviews)

7. Apps Script (basic routing + auto-approval + velocity check)

8. Firebase setup (real-time counters)

9. Apps Script nightly jobs (score recomputation, anomaly detection)

10. Engagement layer (Firebase counters, share cards, leaderboard)

11. Seed vendors

12. LAUNCH

# 10. PENDING DECISIONS & QUESTIONS

RESOLVED ✓:

Gatekeeping approach: Link-gate + Google Sign-In + behavioral detection (no hard verification)

Vendor prevention: Phone uniqueness + self-reference flags + new account penalty

Flat numbering: Lotus Zing uses Tower 1-15 + flat number (XYZZ format)

Auth requirement: All info must be filled before directory access

Phone visibility: Hidden until authenticated, reviews hidden too

IN PROGRESS ⏳:

Exact Sector 137 society flat numbering formats (Supertech, Paramount, Logix, etc.)

Firebase real-time counter implementation

Engagement layer copy (savings counter, impact stats)

Admin dashboard (metrics, anomaly alerts)

Cross-society expansion strategy (Phase 3 after Lotus Zing launch)

# 11. VERSION HISTORY & UPDATES

v1.0 (Previous): Original Zing Connect product design, all core logic complete

v2.0 (Today, 2026-05-23): Added resident profile + Google Auth + dynamic society library + behavioral detection

___________________________________________________________________________

MASTER FILE v2.0 | Last Updated: 2026-05-22 | Next Update: After major feature completion or weekly sprint review

All updates appended to this document. Archive old versions after major milestones.

# 12. DATABASE SCHEMAS & ARCHITECTURE

## 12.1 Seven Google Sheets (The Data Backbone)

1. VENDORS: Master list (cooks, plumbers, etc). Updated by residents.

2. RESIDENTS: All residents who signed in. Updated at signup + nightly for level/points recalc.

3. SIGNALS: Append-only log of interactions (employ, rate, review, tag). Updated by residents + system.

4. SCORES: Final vendor rankings, recalculated nightly at 2 AM. Read-only.

5. FLAGS: Admin queue of suspicious entries. You review weekly.

6. ANOMALIES: System log of weird patterns (velocity spikes, outliers). For analysis.

7. NOTIFICATIONS_QUEUE: Message queue for alerts and notifications. System-managed.

## 12.2 Phone as Primary Identity

Critical design decision:

One phone number = one account (RESIDENT OR VENDOR, never both). Checked at signup: if phone exists in VENDORS sheet, resident signup is rejected. Prevents vendors from pretending to be residents.

## 12.3 Signals = Append-Only Log

Every interaction is a separate immutable row:

Employ (household hires vendor)

Rate (1-5 star rating)

Review (text feedback)

Tag (suggest skill/availability tag)

Never edit, never delete. Each signal has timestamp + resident credibility at time of signal. Makes fraud auditable.

## 12.4 Credibility Score = Key Defense

Resident credibility starts at 0.2x (first week):

Grows to 0.5x after 3 interactions

Grows to 1.0x after 10 points

Max 1.5x for "Society Guardian" level

All signals weighted by resident credibility. Even if vendor fakes 100 ratings at 0.2x, each counts as 0.2 points instead of 1.0. Can't damage system.

## 12.5 Nightly Recalculation (2 AM Job)

SCORES sheet recalculates all vendor rankings

ANOMALIES sheet logs weird patterns (velocity spike, outliers, duplicates)

FLAGS sheet is your admin queue (open items for review)

System catches fraud, you approve/reject

## 12.6 Vendor Impersonation Prevention Example

Vendor "Ramesh" tries to game the system:

1. Signs up with Google → Tower 1, Flat 2405

2. Later adds themselves as vendor: "Ramesh - Plumber"

3. System detects: RESIDENTS.Phone (Ramesh) matches VENDORS.Phone (Ramesh)

4. FLAG created: SELF_REVIEW, SEVERITY=HIGH

5. You get alert: "⚠️ Resident T1-2405 added vendor with matching phone"

6. You review for 10 seconds → REJECTED

7. Vendor entry never appears in directory

## 12.7 Scoring Formula (Residential Vendors like Cook)

TotalScore = (HouseholdScore × 0.50) + (LongevityScore × 0.30) + (RatingQualityScore × 0.20)

Example with Anita (cook):

Employed by 12 flats over 6 months → HouseholdScore = 8.0

Average rating: 4.7/5 → RatingQualityScore = 8.5

6 months tenure → LongevityScore = 7.5

Total = (8.0 × 0.50) + (7.5 × 0.30) + (8.5 × 0.20) = 4.0 + 2.25 + 1.7 = 7.95 ⭐

## 12.8 Data Relationships

RESIDENTS.Phone → must NOT exist in VENDORS.Phone (uniqueness)

SIGNALS.VendorID → VENDORS.VendorID

SIGNALS.ResidentID → RESIDENTS.ResidentID

SCORES.VendorID → VENDORS.VendorID

FLAGS.EntityID → VENDORS or RESIDENTS or SIGNALS (flexible)

# 13. REFERENCE DOCUMENTS

Complete product documentation is maintained across multiple files:

ZingConnect-PRD-v1.0.docx:

Complete Product Requirements Document. Covers vision, personas, features, workflows, RBAC, roadmap, database, notifications, integrations, analytics, security, edge cases, technical assumptions, success metrics.

ZingConnect-DatabaseSchemas-v1.0.docx:

Detailed database schema specifications for all 7 Google Sheets. Includes column definitions, data types, relationships, indexes, and nightly calculation formulas.

ZingConnect-MasterFile-v2.1.docx (this document):

Single source of truth. Consolidated executive summary, all major decisions, product architecture, and quick reference guide.

________________________________________________________________________________

MASTER FILE v2.2 | Last Updated: May 22, 2026 at 20:35
Complete PRD + Database Schemas + Master File = Full Product Definition
All documentation cross-referenced and kept in sync.